SUBLUNA RADIO

Home Station — Implementation Plan

Self-hosted Icecast + Liquidsoap on a $5/mo VPS

# Overview

The goal is to run a personal 24/7 internet radio station that SUBLUNA can fall back to whenever the moon-based station lookup returns nothing — over open ocean, no nearby stations, or signal loss. The stack is Icecast2 (streaming server) + Liquidsoap (programming/scheduling logic) on a cheap Linux VPS. Total cost: ~$5–6/month.

The stream produces a single .mp3 URL you drop into SUBLUNA as the HOME_STATION constant. Everything else in the app stays the same.

# The Stack

## Icecast2

Icecast is the streaming server — it takes audio from a source and delivers it to listeners as an HTTP stream (.mp3 or .ogg). It handles concurrent listeners, mount points, and public/private stream metadata. You don't program audio here; that's Liquidsoap's job.

## Liquidsoap

Liquidsoap is a radio automation scripting language. You write a .liq script that defines your programming: what plays when, fallback behavior when a source runs dry, silence detection, crossfading between tracks, scheduled blocks. It pushes audio into Icecast.

## VPS Host

Hetzner CX22 (~$4.50/mo, 2 vCPU / 4GB RAM / 40GB SSD) is more than enough. DigitalOcean Basic ($6/mo) also works. Either give you a static IP, SSH access, and Ubuntu 24 LTS.

# Phase 1 — Server Setup

Estimated time: 1–2 hours

1.1  Provision the VPS

- Sign up at hetzner.com, create a CX22 server, choose Ubuntu 24 LTS

- Add your SSH public key during setup so you can log in without a password

- Note the server's public IP — this becomes part of your stream URL

1.2  Install Icecast2

sudo apt update && sudo apt install -y icecast2

During install it will ask for hostname, source password, relay password, and admin password. Set them to something real — you'll need the source password in Liquidsoap.

sudo systemctl enable icecast2 && sudo systemctl start icecast2

Verify it's running by visiting http://YOUR_IP:8000 in a browser. You should see the Icecast status page.

1.3  Configure Icecast

Edit /etc/icecast2/icecast.xml. Key settings to change:

- <hostname>

Set to your server's IP or domain name

- <source-password>

The password Liquidsoap uses to connect (remember this)

- <max-listeners>

Set to 50–100 to start — fine for personal/small audience use

sudo systemctl restart icecast2

# Phase 2 — Install Liquidsoap

Estimated time: 30 min

2.1  Install via opam (recommended) or apt

sudo apt install -y liquidsoap

Or for the latest version:

sudo apt install -y opam && opam init && opam install liquidsoap

Verify:

liquidsoap --version

2.2  Install the MP3 encoder

sudo apt install -y lame

Liquidsoap uses lame to encode audio to MP3 before pushing to Icecast.

# Phase 3 — Upload Your Music Library

Estimated time: ongoing

Your audio files live on the VPS. Organize them into folders by mood/block:

/home/subluna/music/ambient/

/home/subluna/music/soundscapes/

/home/subluna/music/sets/         ← pre-recorded hour-long sets

Upload files with scp or rsync from your Mac:

rsync -avz ~/Music/SUBLUNA/ user@YOUR_IP:/home/subluna/music/

All audio should be MP3 or FLAC at 44.1kHz stereo. Liquidsoap handles format conversion but MP3 input is cleanest.

# Phase 4 — Write the Liquidsoap Script

Estimated time: 1–2 hours

Create /home/subluna/subluna.liq with your programming logic. A basic version:

# ── Audio sources ──────────────────────────────────────────

ambient    = playlist("/home/subluna/music/ambient/", mode="randomize")

soundscapes = playlist("/home/subluna/music/soundscapes/", mode="randomize")

sets       = playlist("/home/subluna/music/sets/", mode="normal")

# ── Time-based schedule ────────────────────────────────────

# switch() picks the first source whose condition is true

schedule = switch(track_sensitive=false, [

({ 0h-6h },   soundscapes),   # midnight–6am: deep ambient

({ 6h-12h },  ambient),        # 6am–noon: lighter ambient

({ 12h-18h }, sets),           # noon–6pm: pre-recorded sets

({ 18h-24h }, ambient),        # 6pm–midnight: ambient

])

# ── Crossfade + silence fallback ───────────────────────────

radio = crossfade(schedule)

radio = fallback(track_sensitive=false, [radio, blank()])

# ── Output to Icecast ──────────────────────────────────────

output.icecast(%mp3(bitrate=128),

host="localhost", port=8000,

password="YOUR_SOURCE_PASSWORD",

mount="/subluna",

name="SUBLUNA HOME",

description="subluna radio — home signal",

radio)

Your stream URL will be: http://YOUR_IP:8000/subluna

# Phase 5 — Run as a Service

Estimated time: 30 min

Create a systemd service so Liquidsoap auto-starts and restarts on crash:

# /etc/systemd/system/subluna-radio.service

[Unit]

Description=SUBLUNA Radio

After=network.target icecast2.service

[Service]

User=subluna

ExecStart=/usr/bin/liquidsoap /home/subluna/subluna.liq

Restart=always

RestartSec=10

[Install]

WantedBy=multi-user.target

sudo systemctl daemon-reload

sudo systemctl enable subluna-radio

sudo systemctl start subluna-radio

sudo systemctl status subluna-radio

# Phase 6 — Wire into SUBLUNA App

Estimated time: 15 min

Add the home station constant near the top of your JS, alongside your other station config:

const HOME_STATION = {

name:    "SUBLUNA HOME",

url:     "http://YOUR_IP:8000/subluna",

isHome:  true,

region:  "home"

};

Then in your moon-lookup / station-find logic, add the fallback:

// After your moon-based station search:

if (!nearbyStations || nearbyStations.length === 0) {

loadStation(HOME_STATION);

}

Optionally add a small UI indicator — a subtle "HOME" badge on the player when running from the home station — so the user knows why the station switched.

# Optional Upgrades (later)

## Custom Domain

Point a subdomain like radio.yourdomain.com at your VPS IP. Then your stream URL is http://radio.yourdomain.com:8000/subluna — much cleaner than a raw IP. ~$10/yr for the domain.

## HTTPS Stream

Install nginx as a reverse proxy in front of Icecast, add a free Let's Encrypt cert via certbot, and your stream becomes https://radio.yourdomain.com/subluna. Required if SUBLUNA is ever served over HTTPS (mixed content blocking).

## Live Broadcast Override

Install BUTT (Broadcast Using This Tool) on your Mac. Point it at your Icecast server with a separate mount point (/subluna-live). In your .liq script, add a live input source that takes priority over the automated playlist when you're connected:

live = input.icecast(port=8001, mount="/subluna-live")

radio = fallback([live, schedule])

## Metadata / Now Playing

Icecast exposes a JSON status endpoint at http://YOUR_IP:8000/status-json.xsl. You can poll this from SUBLUNA to show the current track title in the player UI.

## Logging & Listener Stats

Icecast writes access logs to /var/log/icecast2/. You can pipe these into a simple stats dashboard or just grep them periodically to see peak listener counts.

# Cost Summary

- Hetzner CX22 VPS: ~$4.50/month

- Domain name (optional): ~$10/year

- Icecast2, Liquidsoap, lame: free / open source

- Bandwidth: included in Hetzner plan (20TB/mo outbound — far more than you need)

Total: ~$5/month. No per-listener fees, no platform lock-in, full control.

# Quick Reference

Useful commands

sudo systemctl status icecast2           # check icecast

sudo systemctl status subluna-radio       # check liquidsoap

sudo journalctl -u subluna-radio -f       # live logs

sudo systemctl restart subluna-radio      # restart after .liq edits

rsync -avz ~/Music/ user@IP:/home/subluna/music/  # upload new tracks

Key file locations

/etc/icecast2/icecast.xml                # icecast config

/home/subluna/subluna.liq                # liquidsoap script

/etc/systemd/system/subluna-radio.service # systemd unit

/var/log/icecast2/                       # logs

/home/subluna/music/                     # your audio library